|  |  |
| --- | --- |
| Meeting ID | 1. |
| Date | Feb 6, 2019 |
| Who was present | Everyone. |
| Previous pairs | NA |
| Next pairs + accomplishments | Alec & Sean (create the election and end date for the election), Amy & Liam (Create societies), Sydney & Joy (log in), Aisha & Hibah (set open and student voting system) |
| Time worked (Start – End) | 4:12 – 5:25 |
| Notes | Finished the user stories and set the confidence and points for each one. |

|  |  |
| --- | --- |
| Meeting ID | 2. |
| Date | Feb 8, 2019 |
| Who was present | Sean, Amy, Hibah, Sydney and Aisha. |
| Previous pairs | Alec & Sean (create the election and end date for the election), Amy & Liam (Create societies), Sydney & Joy (log in), Aisha & Hibah (set open and student voting system) |
| Next pairs + accomplishments | Same. Each group will do the acceptance tests for the user story they have and break it into tasks. |
| Time worked (Start – End) | 4:12 – 5:25 |
| Notes | We will be doing user stories: 17, 10, 9, 25, 3, 18, 20, 1 |

|  |  |
| --- | --- |
| Meeting ID | 3. |
| Date | Feb 15, 2019 |
| Who was present | Everyone except Aisha, and Alec. |
| Previous pairs | Alec & Sean, Amy & Liam , Sydney & Joy, Aisha & Hibah |
| Next pairs + accomplishments | Sean & Liam(create the ballot, and the java interface) (User story 1), Amy & Hibah (Android UI, open date, close date) (User stories18,3) , Sydeny & Aisha, Alec & Joy (Create the student voting system) |
| Time worked (Start – End) | 4:10 - 5:25 |
| Notes | We dropped the following user stories: 10, 25, 17, 9 |